## Slide 1
`
Wolters Kluwer
- Implementation Partner

## Slide 2: Agenda
Program Background
Scope of Services
Skills Required
WK - Training
Implementation Approach
Program Plan
Profile Status

## Slide 3: Program Background
  Basel IV is a compelling event for WK FRR’s European customers, who will have to upgrade & implement the new solution
  WK is leveraging its new OneSumX Platform to deliver the Basel1V compliance solution
    https://www.wolterskluwer.com/en/news/wolters-kluwer-introduces-onesumx-for-basel-at-major-client-conference
  WK is expecting around ~140 programs (Direct clients impacted)
  WK Professional Services (PS) intends to work with select implementation partners for Basel IV implementations
  We anticipate around ~20 implementations for Maveric
    ~20 People required
    Will get more updates once WK’s commitment to consumers become clear by end of Feb 2024
  Expect each implementations to vary between ~60 to 100 mandays
  WK PS is developing a Training Program on Basel IV implementations for partners. Expected training duration ~2 weeks
  Timelines:
    Partner Agreements – Jan/Feb 2024
    Training + Joint projects – Q2 2024 (T0)
    Maveric implementations – Q3/Q4 2024 (T1/T2)
  Expecting most projects can be delivered remotely, with minimal onsite presence (as needed)

## Slide 4
OSX for BASEL
Basel IV requirements embedded as imposed by regulators
New WK Technology – Architecture (e.g. Calculators in OSX Risk)
Unified Data model serving full OSX product suite (Finance, Risk, Regulatory Reporting)
Impact for Existing Customers
140+ customers in Europe need to upgrade to remain compliant
Technical upgrade / new component installation
Gap Analysis – Basel III vs Basel IV requirements
Data Mapping – Data Migration
ETL Changes
Regression Testing
Scope of Services

## Slide 5: Skills Required
5
Both Functional and Technical teams will require product specific training for OneSumX
Skills Required for Implementation:
Squad Model (11 FTE/Squad)
  Project Manager (1)
  Subject Matter Expert (1)
  Product Consultant – FRR (1)
  Business Consultants (1+2)
  Lead Technical Consultant – OSX (1)
  Technical Consultants (1+3)

## Slide 6: WK - Training
6
Basel IV implementation readiness training program would consist of:
  7 days of OneSumX Training dedicated to technical consultants
  7 days of OneSumX Training dedicated to functional consultants and
  1 day of project manager training
Current proposed training dates are April 15th to April 30th 2024 (TBC)
The training will be conducted remotely,
  Encompassing a blend of presentations,
  Hands-on practice and
  Trainee evaluation resulting in certificates of completion

## Slide 7
Maveric to become preferred implementation partner gradually taking full ownership in staggered manner
T0: Initial phase, with WK in the lead, Maveric being Onboarded / Trained & start execution
T1: Second phase in which some tasks are led by Maveric
T2: Target end state: Maveric fully taking charge to lead and deliver with WK expert resources (if required)
Implementation Approach

## Slide 8
Program Plan (Pre-execution)
Jan’24 (0 Days - 30 Days)
Feb’24 (30 Days - 60 Days)
Mar’24 (60 Days - 90 Days)
Prep Phase – Cont…
Onboard the BC & TCs
Teams to go through the OSX documentation
Get the OSX Tool access to team
Identify skill gaps and plan for up-skilling
Create the overall Execution Plan
Initiate Visa for Travel (if reqd)
Review & sign off the Execution Plan
Plan to initiate the Training for Batch 1
Training Plan for Batch 1
Signed off Execution Plan
Signed Off Agreement
Core Team with names
Prep Phase
Review WK-RA with Internal stakeholders
Client Sign off WK-RA
Complete the interviews & rollout offers for the Core team (Start Feb’24)
Identify & earmark the Internal TCs available
Identify skill gaps and plan for up-skilling
Rollout offers for BCs & TCs (Market profiles)
Initiate access to OSX Sandbox environment
Create & validate the Business Case
Filtering & Sourcing Profiles
Draft Agreement
Project Initiation Phase
Share relevant Profiles (BCs & TCs)
Create WK Referral Agreement (WK-RA)
Identify & Plan for the Core team
  Senior Product Consultant (R&R)
  Domain SME
  Lead Technical Consultant (OSX)
Sourcing activity
  Inhouse &
  Market

## Slide 9: Thank You !!!